Appendix A. Development Timeline for Integrated Operations Platform/”Hub”

| Project Phase | Key Development Tasks | Month |
| --- | --- | --- |
| Baseline/ Pre-Implementation | Work began toward creating an Excel-based decision support tool and the Integrated Operations Platform/Hub | Sep 2016 |
|  | Iterative and collaborative design process with initial deployment for July kickoffs | Dec 2016 – July 2017 |
|  | Without Fail Ratesa on home page changed from most recent quarter to FYTD; facility rank added | Aug 2017 |
| Active implementation | Composite score removed from monthly metrics to minimize confusion | Sep 2017 |
|  | Patient Risk Scoreb added to home page | Oct 2017 |
|  | Metrics upload automation for project plans | Jan 2018 |
|  | FYTD metrics available through project plans | Feb 2018 |
|  | PREVENT team begins sending email updates regarding TIA performance data | Feb 2018 |
|  | Automation of data updates and layout redesign with 3 patient metrics (Admitted, Left Against Medical Advice, Patient Risk Score) | Mar 2018 |
|  | Metrics added: “Visit to Neurology,” “Hypertension Assessment,” “Primary Care visit” (all within 30 days) | Jun 2018 |
|  | Updated color scheme and user improvements following user-centered design evaluation | Jul 2018 |
| a Without Fail Rate: defined as the proportion of patients with TIA diagnosis that received all of the processes of care for which they were eligible; calculated at facility level based on validated algorithms of EHR data.45 b Patient Risk Score: describes the predicted risk of death within 1 year after TIA, based on both patient characteristics and care processes. |  |  |

Appendix B. Glossary of Abbreviations

A&F: Audit and Feedback

CDW: Corporate Data Warehouse

CFIR: Consolidated Framework for Implementation Research

EHR: Electronic Health Record

IOP: Integrated Operational Platform

LHS: Learning Health System

PREVENT: Protocol-guided Rapid Evaluation of Veterans Experiencing New Transient Neurological Symptoms

TIA: Transient Ischemic Attack

QI: Quality Improvement

VA: Veterans Affairs

WFR: Without Fail Rate